Project 15

-W2-3 Part0: Project Bid Preparation & Submission

-W4 Part1: Research & Planning

- Literature Review

  - Explore existing computer vision and machine learning solutions related to food detection and waste reduction.

- Identify Key Metrics

  - Define success metrics for the project (e.g., accuracy of detection, user engagement).

-W4-5 Part 2: Requirement Specification

- Document Requirements

  - Clearly outline functional and non-functional requirements, including performance metrics and user interface specifications.

- Create User Stories

  - Develop user stories to represent different user interactions with the system.

-W6-10 Part 3: Research and Initial Planning

- Literature Review

  - Investigate existing computer vision and machine learning solutions related to food detection and waste reduction.

- Iterate Requirements

  - Refine system requirements based on research findings and stakeholder input.

- Design Prototypes

  - Create initial design prototypes for the user interface and system architecture.

UI：

    - Wireframe UI Layout

      - Create wireframes for the user interface, outlining main features and navigation.

    - Develop Frontend

      - Start building the user interface using chosen technologies (e.g., React.js).

- Identify Key Metrics

  - Define success metrics for the project (e.g., accuracy of detection, user engagement).

-W11 Part 4: Integrate the interim report

- 12.5 Interim Report

-W12 Part 5: Data Collection Strategy

- Plan Data Collection

  - Identify locations and methods for capturing images of food trays.

- Begin Data Collection

  - Start gathering images and supplementary data on food items and waste conditions.

-W13-14 Part 6: Data Annotation & Preprocessing

- Image Annotation

  - Annotate the collected images for food categories and waste amounts.

- Data Preprocessing

  - Perform data cleaning and preprocessing (e.g., resizing images, normalizing data).

-W15-17 Part 7: Model Selection & Architecture Design

- Choose Object Detection Model

  - Select a model (e.g., YOLOv5, SSD) based on accuracy, speed, and ease of use.

- Design the Network Architecture

  - Plan the architecture for the convolutional neural network (CNN) if custom models are required.

-W18-20 Part 8: Model Training & Validation

- Train Object Detection Model

  - Train the chosen model on the annotated dataset.

- Validate Model Performance

  - Use validation data to assess model accuracy and make adjustments as necessary.

- Implement Class-Agnostic Counting

  - Develop techniques for estimating food quantity using methods like regression or density maps.

-W21-22 Part 9: Database Design & Implementation

- Design Database Schema

  - Create a schema that defines tables for food items, waste records, user data, and timestamps.

- Set Up Database

  - Implement the database using a relational database management system (RDBMS) like MySQL.

-W23 Part 10: Integration of Components

- Integrate Object Detection with Database

  - Ensure that detected food items and waste amounts are stored in the database correctly.

- Face Recognition Implementation

  - Integrate a face recognition algorithm to associate users with their respective waste records.

-W24 Part 11: Backend Development

- Develop API for Communication

  - Create RESTful APIs to connect the frontend and backend for data exchange.

- Implement User Authentication

  - Set up user authentication and session management for secure access to the system.

-W25 Part 12: Testing & Quality Assurance

- Stakeholder Meetings

  - Discuss project objectives and gather input from potential users (e.g., cafeteria staff, management).

- Conduct Unit Testing

  - Perform unit tests for individual components (e.g., model, database, frontend).

- Integration Testing

  - Test the system as a whole to ensure all components work seamlessly together.

-W24-25 Part 13: System Optimization & Feedback

- Optimize Performance

  - Analyze system performance and make optimizations for speed and accuracy.

- User Feedback Sessions

  - Conduct sessions with potential users to gather feedback on the system's usability and functionality.

-W26 Part 14: Final Preparation for Demo

- Prepare Presentation Materials

  - Create a presentation that highlights key features, findings, and system performance.

- Live Demo Setup

  - Prepare the system for a live demonstration, ensuring all components function correctly.

-W27-28 Part 15: Reflection & Reporting

- Project Review Meeting

  - Reflect on project successes and challenges, discussing potential future improvements.

- Submit Final Report

  - Compile all project materials, including code, documentation, and analysis results, for submission.

- 4.2 Final report

-W28-29 Part 16: Recording

- 4.9 Recording

-W30 Part 17: Open Day

- 4.16 Open Day

Project 5

-W2-3 Part0: Project Bid Preparation & Submission

-W4 Part 1: Research and Requirement Analysis

- Literature Review

  - Investigate existing fitness tracking solutions and pose estimation techniques.

- Define Project Scope

  - Establish clear objectives and key functionalities based on research findings.

- User Interviews/Surveys

  - Conduct sessions with potential users to gather requirements and expectations.

-W4-5 Part 2: Requirement Specification

- Document Requirements

  - Clearly outline functional and non-functional requirements, including performance metrics and user interface specifications.

- Create User Stories

  - Develop user stories to represent different user interactions with the system.

-W6-10 Part 3: Research and Initial Planning

- Literature Review

- Iterate Requirements

  - Refine system requirements based on research findings and stakeholder input.

- Design Prototypes

  - Create initial design prototypes for the user interface and system architecture.

UI：

    - Wireframe UI Layout

      - Create wireframes for the user interface, outlining main features and navigation and detailing video upload, exercise selection, and feedback sections..

    - Develop Frontend

      - Start building the user interface using chosen technologies (e.g., React.js).

- Identify Key Metrics

  - Define success metrics for the project (e.g., accuracy of detection, user engagement).

-W11 Part 4: Integrate the interim report

- 12.5 Interim Report

-W12 Part 5: Development Environment Setup

- Select Technologies

  - Choose appropriate frameworks and libraries (e.g., React, Flask, OpenCV, TensorFlow).

- System Architecture Design

  - Outline the system architecture, identifying components such as frontend, backend, and database.

- Configure Development Environment

  - Set up necessary tools, libraries, and version control (e.g., Git).

- Initial Project Setup

  - Create a project repository and initialize basic structure for frontend and backend.

-W13 Part 6: Core Application Development

- Implement Video Upload Functionality

  - Develop features for users to upload pre-recorded videos or stream live workouts.

- Set Up User Authentication

  - Implement user authentication and session management for secure access.

-W14-16 Part 7: Pose Estimation Integration

- Integrate Pose Estimation Models

  - Implement pose estimation models (e.g., MediaPipe Pose) for detecting body positions.

- Develop Pose Detection Algorithms

  - Create algorithms for analyzing detected poses against predefined standards for various exercises.

-W17-18 Part 8: Real-Time Feedback Mechanism

- Implement Feedback System

  - Develop a real-time feedback system that provides users with visual cues on their form and posture.

- Create Correction Algorithms

  - Implement algorithms to suggest corrections based on pose analysis.

-W19-20 Part 9: Performance Metrics Tracking

- Track Performance Metrics

  - Implement functionality to track repetitions, sets, duration, and form accuracy during workouts.

- Store Metrics in Database

  - Set up a database (e.g., MySQL) to store user performance data.

-W21 Part 10: Progress Report Generation

- Develop Progress Report Features

  - Create features for generating reports that visualize user performance over time.

- Implement Data Visualization

  - Use libraries (e.g., Chart.js) to create visual representations of user progress.

-W22 Part 11: Documentation

- Code Documentation

  - Document the codebase, APIs, and algorithms for future reference.

- User Manuals

  - Create user manuals detailing how to use the application effectively.

-W23 Part 12: Final Adjustments

- Implement Final Changes

  - Make final adjustments based on ongoing testing and feedback.

- Prepare for Deployment

  - Finalize the application for deployment, ensuring all features are functional.

-W24-25 Part 13: Deployment, Post-Deployment and Future Planning

- Deploy the Application

  - Launch the application on a chosen platform (e.g., web or mobile).

- Monitor Deployment

  - Monitor the application for any issues or bugs after launch.

- Gather Post-Launch Feedback

  - Collect feedback from users regarding their experiences after the app launch.

- Plan for Future Improvements

  - Identify areas for future enhancements and updates based on user input and performance metrics.

-W26 Part 14: Final Preparation for Demo

- Prepare Presentation Materials

  - Create a presentation that highlights key features, findings, and system performance.

- Live Demo Setup

  - Prepare the system for a live demonstration, ensuring all components function correctly.

-W27-28 Part 15: Reflection & Reporting

- Project Review Meeting

  - Reflect on project successes and challenges, discussing potential future improvements.

- Submit Final Report

  - Compile all project materials, including code, documentation, and analysis results, for submission.

-W28-29 Part 16: Recording

- 4.9 Recording

-W30 Part 17: Open Day

- 4.16 Open Day

Project 9

-W2-3 Part0: Project Bid Preparation & Submission

-W4 Part 1: Research and Requirements Gathering

- Literature Review

  - Investigate existing systems for scoring and rank-ordering across various fields (e.g., recruitment, education).

- Elicit Requirement Specification

  - Conduct interviews and surveys with stakeholders to gather detailed requirements for the software.

- Define Key Metrics

  - Identify metrics for scoring and ranking (e.g., average score, bias adjustment).

-W4-5 Part 2: Requirement Specification

- Document Requirements

  - Clearly outline functional and non-functional requirements, including performance metrics and user interface specifications.

- Create User Stories

  - Develop user stories to represent different user interactions with the system.

-W6-10 Part 3: Research and Initial Planning

- Literature Review

- Iterate Requirements

  - Refine system requirements based on research findings and stakeholder input.

- Design Prototypes

  - Create initial design prototypes for the user interface and system architecture.

UI：

    - Design Phase

      - Outline System Architecture

        - Define the overall architecture of the software, including user interfaces, backend components, and data storage.

      - Create Use Case Scenarios

        - Develop use case scenarios for different stakeholders (assessors, managers, etc.).

    - Prototype Development

      - Create Initial Prototypes

        - Develop low-fidelity prototypes of the user interface for user feedback.

      - Gather Feedback on Prototypes

        - Conduct usability testing sessions to refine the UI based on stakeholder feedback.

- Identify Key Metrics

  - Define success metrics for the project (e.g., accuracy of detection, user engagement).

-W11 Part 4: Integrate the interim report

- 12.5 Interim Report

-W12 Part 5: Mathematical Optimization

- Research Mathematical Techniques

  - Investigate relevant optimization techniques (e.g., linear programming, regression analysis) for scoring adjustments.

- Develop Scoring Algorithm

  - Design a mathematical model for scoring that accounts for assessor bias and variability.

-W13 Part 6: Implementation Planning

- Select Development Tools and Technologies

  - Choose appropriate programming languages and frameworks (e.g., Python, JavaScript, React, Flask).

- Define Database Schema

  - Design a database schema to store user data, scores, and ranking information.

-W14-15 Part 7: Core Application Development

- Set Up Development Environment

  - Configure development tools, libraries, and version control (e.g., Git).

- Develop Backend Logic

  - Implement the server-side logic for handling scores, rankings, and bias adjustments.

-W16-17 Part 8: User Interface Development

- Implement User Interface

  - Develop the frontend interface based on wireframes, including forms for scoring and viewing results.

- Integrate Frontend and Backend

  - Connect the frontend with the backend services for data exchange and functionality.

-W18-20 Part 9: Scoring and Ranking Logic

- Implement Scoring Algorithms

  - Code the scoring algorithms that utilize the mathematical models developed earlier.

- Implement Rank-ordering Logic

  - Create the logic for rank-ordering entities based on calculated scores.

-W21 Part 10: Optimization and Refinement

- Optimize Algorithms

  - Refine scoring and ranking algorithms for performance and accuracy.

- Enhance User Interface

  - Make improvements to the UI based on user feedback for better usability.

-W22 Part 11: Documentation

- Create Technical Documentation

  - Document the codebase, architecture, and algorithms used in the software.

- Develop User Manuals

  - Create user manuals detailing how to use the software effectively.

-W23 Part 12: Final Adjustments

- Implement Final Changes

  - Make final adjustments based on testing feedback and documentation.

- Prepare for Deployment

  - Finalize the application for deployment, ensuring all features are functional.

-W24-25 Part 13: Deployment, Post-Deployment and Future Planning

- Deploy the Application

  - Launch the application on the chosen platform (e.g., web server, cloud).

- Monitor Deployment

  - Monitor the application post-deployment for any issues or bugs.

- Gather Post-Launch Feedback

  - Collect feedback from users regarding their experiences with the software.

- Plan for Future Improvements

  - Identify potential enhancements and features for future releases based on user feedback.

-W26 Part 14: Final Preparation for Demo

- Prepare Presentation Materials

  - Create a presentation that highlights key features, findings, and system performance.

- Live Demo Setup

  - Prepare the system for a live demonstration, ensuring all components function correctly.

-W27-28 Part 15: Reflection & Reporting

- Project Review Meeting

  - Reflect on project successes and challenges, discussing potential future improvements.

- Submit Final Report

  - Compile all project materials, including code, documentation, and analysis results, for submission.

-W28-29 Part 16: Recording

- 4.9 Recording

-W30 Part 17: Open Day

- 4.16 Open Day